NEURALBRIDGE

Complete Project Build Documentation

Sustain-A-Thon 2.0

AI-powered two-way communication system for people with different communication needs

| Item | Details |
| --- | --- |
| Hackathon Theme | AI, Data Science & Intelligent Automation |
| Team | Neuralbridge |
| Current Build Stage | Day 5 / MVP implementation phase |
| Online Evaluation | 8–10 October 2026 |
| Documentation Scope | From project definition to demo-ready MVP |

This document is the team's technical source of truth. It intentionally excludes presentation design and cosmetic polishing.

# Contents

1. Project at a Glance

2. Chosen Theme and Why the Project Fits

3. Problem Statement

4. Target Users and Use Cases

5. Proposed Solution

6. MVP Scope and Boundaries

7. Complete User Workflow

8. System Architecture

9. Technology Stack

10. Data: What We Insert, Store and Train On

11. AI / ML Pipeline

12. Backend and Frontend Design

13. Project Folder Structure

14. Core Modules and Responsibilities

15. End-to-End Build Steps

16. Testing and Evaluation Plan

17. Demo-Ready Flow

18. Failure Handling and Limitations

19. Sustainability / Social Impact

20. Security, Privacy and Accessibility

21. Ten-Day Build Roadmap

22. Definition of Done

23. Quick Team Reference

24. Sources

# 1. Project at a Glance

| Question | Neuralbridge Answer |
| --- | --- |
| What are we building? | An AI-powered two-way communication bridge that converts selected sign/gesture inputs into text/speech and spoken responses into text. |
| Who is it for? | People with different communication needs, especially deaf users, blind users, and hearing users communicating with them. |
| What is the core idea? | The system provides multiple communication modes instead of forcing every user to communicate in the same way. |
| What is the MVP? | A working web app that demonstrates sign/gesture recognition, speech-to-text, text-to-speech, and a voice-first mode. |
| Where does AI appear? | Computer vision for hand/gesture classification and speech recognition for spoken input. |
| What is intentionally not promised? | Complete natural-language sign-language translation across every sign, grammar rule, accent, environment and user. |

Core MVP principle: demonstrate a reliable, understandable communication loop before expanding vocabulary or model complexity.

# 2. Chosen Theme and Why the Project Fits

Chosen hackathon theme: AI, Data Science & Intelligent Automation.

AI is used to interpret visual hand information and spoken audio rather than relying only on hard-coded rules.

Data is used to train and evaluate the sign/gesture recognition component and to validate the speech-to-text flow.

Automation happens when the recognized input is automatically converted into the appropriate output channel: text, audio, or both.

The application applies AI to an accessibility problem rather than building AI as a feature without a user need.

# 3. Problem Statement

Communication between people who use different communication modes can become difficult when one person communicates primarily through sign language or non-verbal cues and the other person communicates primarily through speech. A deaf user may know sign language while a hearing person may not. A blind user may prefer voice-based interaction, while a visual interface may not be sufficient.

The practical problem is not that any individual communication method is wrong; it is that the methods may not be mutually understood in the moment. Neuralbridge addresses this gap by creating a common machine-assisted bridge: visual input can become text or speech, and speech can become text. Voice-first interaction can support blind users.

# 4. Target Users and Use Cases

| User | Need | Neuralbridge Interaction |
| --- | --- | --- |
| Deaf user | Communicate with a hearing person who may not know sign language. | Camera / gesture input -> AI recognition -> text and optional speech output. |
| Hearing user | Understand a signed/gesture message and reply naturally. | Speech -> speech recognition -> text; the deaf user can read the reply. |
| Blind user | Interact primarily through audio. | Voice input -> speech recognition -> response text -> text-to-speech audio. |
| General accessibility use | Switch between visual and audio channels based on need. | Use the communication mode selector and output controls. |

## 4.1 Primary Demo Scenario

Use a two-person conversation simulation: one person plays the deaf user and the other plays the hearing user. The first person provides a selected sign/gesture through the camera. Neuralbridge recognizes it and displays/speaks the corresponding phrase. The second person speaks a reply. Neuralbridge transcribes the reply into text. A voice-first mode then demonstrates the audio path for a blind user.

# 5. Proposed Solution

Neuralbridge is a single accessibility-focused web application with three connected communication paths:

| Mode | Input | AI / Processing | Output |
| --- | --- | --- | --- |
| Sign/Gesture -> Text/Speech | Webcam frames | Hand detection/landmarks + trained classifier | Recognized phrase shown as text; optional TTS audio |
| Speech -> Text | Microphone audio | Speech recognition model | Transcribed text |
| Voice-first | Microphone audio | Speech recognition + response generation/selection | Audio response through TTS and visible transcript |

Important implementation choice: the MVP uses a limited, explicitly defined vocabulary. This makes the model trainable, testable and demonstrable within the available hackathon time.

# 6. MVP Scope and Boundaries

## 6.1 Included in MVP

Camera input for a selected set of static signs/gestures or short, clearly defined gestures.

Hand landmark extraction and classification of the selected labels.

Mapping a predicted label to a human-readable phrase.

Optional text-to-speech output for the recognized phrase.

Microphone input and speech-to-text transcription.

A voice-first mode for audio-centric interaction.

A clear UI showing current mode, input, recognition result and output.

## 6.2 Not Required for MVP

Full unrestricted Indian Sign Language translation.

Sentence-level sign-language grammar reconstruction.

Perfect recognition in every lighting, camera angle or background.

Mobile app deployment, wearables, edge hardware or custom sensors.

A separate production database or complex microservice architecture.

A large-scale cloud deployment.

# 7. Complete User Workflow

## 7.1 Sign/Gesture to Speech Workflow

1. User opens Neuralbridge and selects Sign/Gesture Mode.

2. Webcam feed is captured.

3. Computer vision detects the hand and extracts normalized landmarks/features.

4. The trained classification model predicts one of the supported labels.

5. A confidence threshold is checked. Low-confidence predictions are treated as uncertain instead of being spoken as facts.

6. The predicted label is mapped through a phrase dictionary to a human-readable message.

7. The app displays the text message.

8. The app optionally generates audio using text-to-speech.

## 7.2 Speech to Text Workflow

1. User selects Speech Mode or the voice-first mode.

2. The microphone records a short audio clip.

3. The audio is passed to the speech recognition layer.

4. The transcribed text is displayed.

5. The text becomes the hearing user's reply for the communication exchange.

## 7.3 Voice-First Workflow

1. User provides a spoken input.

2. Speech recognition converts it to text.

3. The application displays the transcript and determines the response text according to the current interaction mode.

4. Text-to-speech converts the response to audio.

5. The audio is played back through the device speakers.

# 8. System Architecture

USER INPUT LAYER
  Webcam ---------------------> Sign/Gesture Pipeline
  Microphone ------------------> Speech Pipeline

SIGN/GESTURE PIPELINE
  Camera Frames -> Hand Detection -> Landmarks -> Feature Normalization
  -> Classifier -> Confidence Check -> Phrase Mapping
  -> Text Output + Optional TTS

SPEECH PIPELINE
  Audio Clip -> Speech Recognition -> Transcript
  -> Text Output -> Optional TTS

APPLICATION LAYER
  Streamlit UI -> Mode Selection -> Service Functions -> Results

DATA / MODEL LAYER
  data/raw -> data/processed -> trained model -> models/ -> inference

Recommended MVP architecture: keep the backend modular but local to the Python application. A separate FastAPI server is optional and should only be introduced if it provides a clear benefit.

# 9. Technology Stack

| Layer | Recommended Tool | Purpose |
| --- | --- | --- |
| Programming | Python | Main application, data processing, model inference and utilities. |
| UI | Streamlit | Fast web UI for camera/microphone interaction and demo controls. |
| Computer vision | OpenCV | Frame capture / image handling where needed. |
| Hand features | MediaPipe Hand Landmarker / equivalent hand-landmark library | Convert hand images into structured landmark coordinates. |
| ML classifier | Scikit-learn or small TensorFlow/PyTorch model | Classify the selected gesture/sign labels. |
| Speech recognition | Whisper or another selected STT engine | Convert spoken audio to text. |
| Text to speech | pyttsx3 or another lightweight TTS engine | Generate audio from recognized text. |
| Data | CSV / JSON / NumPy arrays | Store labels, features, mappings and evaluation results. |
| Version control | Git + GitHub | Collaboration, issue tracking and reproducible code history. |

Streamlit currently provides a microphone widget through st.audio_input and an audio playback widget through st.audio, which fits the speech and voice-first MVP flow. Source: see Sources section.

# 10. Data: What We Insert, Store and Train On

## 10.1 Sign/Gesture Dataset

For the MVP, do not start by storing full-resolution video as the primary training format. Instead, capture the video frames, detect the hand landmarks, normalize them, and store the structured features. This reduces model input size and makes training simpler.

| Field / File | What it contains | Example |
| --- | --- | --- |
| label | Class name for the supported sign/gesture. | HELLO |
| sample_id | Unique sample identifier. | hello_0012 |
| handedness | Left / Right / Both when available. | Right |
| landmarks | 21 hand landmarks, each represented by coordinates. | (x1,y1,z1)...(x21,y21,z21) |
| source | Who / which capture session produced the sample. | member_A_session_2 |
| lighting | Optional capture condition tag. | indoor_bright |
| distance | Optional camera-distance category. | medium |

## 10.2 Recommended MVP Data Classes

The exact classes should be finalized after checking the selected ISL references and the feasibility of the gestures on camera. A practical initial target is 8–12 clearly distinguishable classes. Example demo labels are: HELLO, YES, NO, HELP, THANK_YOU, STOP, WATER, FOOD, MORE, and OK. These are example product labels, not a claim that the visual form of each label is identical across all sign systems; verify the actual sign forms before data collection.

## 10.3 How Much Data to Collect

| Stage | Target | Why |
| --- | --- | --- |
| Pilot | 20–30 samples per class | Check whether classes are visually separable at all. |
| MVP training | 80–150 samples per class | Enough variation for a small classifier if captures differ by person and angle. |
| Held-out test set | 20–30% of total samples | Measure performance on data not used for training. |
| Person diversity | At least 2–3 people if possible | Reduce dependence on one team member's hand shape / style. |

## 10.4 Speech Data

For the first MVP, a separate speech training dataset is not required if a pretrained speech recognition model is used. The application provides audio at inference time, and the pretrained model produces the transcript. Team-collected speech clips are useful for testing accents, noise and phrase coverage rather than for training the core speech model.

## 10.5 Phrase Mapping Data

phrase_map.json
{
  "HELLO": "Hello!",
  "YES": "Yes",
  "NO": "No",
  "HELP": "I need help",
  "WATER": "I need water"
}

This mapping separates model output from user-facing language. The classifier only has to predict a stable label; the application controls the phrase and voice output independently.

# 11. AI / ML Pipeline

## 11.1 Visual Recognition Pipeline

1. Capture image frame from webcam.

2. Detect the hand and obtain landmark coordinates.

3. Normalize coordinates relative to a reference point / hand scale so the model focuses on shape rather than raw screen position.

4. Convert the landmarks into a flat numerical feature vector.

5. Send the feature vector to the classifier.

6. Receive predicted label and confidence.

7. Reject or flag low-confidence predictions.

8. Map the label to a phrase and output it as text / audio.

## 11.2 Suggested First Classifier

Start with a simple tabular classifier on normalized landmarks, such as Random Forest, Support Vector Machine, KNN, or Logistic Regression. A simple classifier is easier to inspect and train on a small custom dataset than a large image model. Upgrade only if the simple model fails because the problem itself requires a more complex representation.

## 11.3 Confidence Handling

| Condition | App Behavior |
| --- | --- |
| High confidence | Show the predicted phrase and optionally speak it. |
| Medium confidence | Show prediction with an uncertainty indicator; consider requiring confirmation. |
| Low confidence | Display “Could not confidently recognize the gesture. Please try again.” and do not auto-speak a possibly incorrect message. |

# 12. Backend and Frontend Design

## 12.1 Frontend - Streamlit Pages / Sections

| UI Area | Function |
| --- | --- |
| Home / Mode selector | Choose Sign/Gesture, Speech-to-Text, or Voice-First mode. |
| Live camera panel | Display camera input and recognition state. |
| Recognition result | Show label, phrase and confidence. |
| Microphone panel | Record a speech clip using the browser microphone. |
| Transcript box | Show speech-to-text result. |
| Audio output | Play generated speech when enabled. |
| Status / error area | Tell the user what the app is doing or what needs to be retried. |

## 12.2 Backend Service Functions

capture_or_receive_input()
extract_hand_landmarks(frame)
normalize_landmarks(landmarks)
predict_gesture(features)
get_phrase(label)
speech_to_text(audio_file)
text_to_speech(text)
validate_confidence(confidence)

Each function should have one job. Streamlit should handle interaction and display; reusable processing logic should live in backend modules so that the same code can be tested outside the UI.

# 13. Project Folder Structure

neuralbridge/
|-- app.py
|-- requirements.txt
|-- README.md
|-- .gitignore
|
|-- backend/
|   |-- sign_recognition.py
|   |-- speech_to_text.py
|   |-- text_to_speech.py
|   |-- phrase_mapper.py
|   |-- validation.py
|
|-- data/
|   |-- raw/
|   |   |-- sign_samples/
|   |   |-- audio_test/
|   |-- processed/
|   |   |-- landmarks.csv
|   |-- phrase_map.json
|
|-- models/
|   |-- sign_classifier.pkl
|   |-- label_encoder.pkl
|
|-- tests/
|   |-- test_phrase_mapper.py
|   |-- test_sign_pipeline.py
|   |-- test_speech_pipeline.py
|
|-- docs/
|   |-- project_documentation.docx

# 14. Core Modules and Responsibilities

| Module | Responsibility | Owner Focus |
| --- | --- | --- |
| AI Integration + Backend | Model integration, service functions, inference flow, error handling, Streamlit-backend connection. | Deepanshu |
| AI / NLP | Speech model experimentation, language / phrase handling, model evaluation support. | Aditya Mishra |
| Sustainability + Research | Problem research, user needs, impact framing, data-source tracking and ethical considerations. | Anushka Mishra |
| GitHub + Documentation | Repository structure, README, issues, documentation, version history. | Alina |
| UI + Frontend | Streamlit layout, interaction controls, result presentation, accessibility-oriented UI. | Akansha |

# 15. End-to-End Build Steps

| Step | Action |
| --- | --- |
| Step 1 - Freeze MVP labels | Choose 8–12 visually distinguishable labels. Verify exact sign references before recording. |
| Step 2 - Create data schema | Define sample_id, label, handedness and normalized landmark columns. |
| Step 3 - Build collector | Create a script or notebook that reads the webcam, extracts landmarks and stores labeled rows. |
| Step 4 - Collect data | Capture multiple samples per class across different team members, distances and small angle variations. |
| Step 5 - Clean and split | Remove broken samples, shuffle, split train/validation/test while preventing accidental duplicates across splits. |
| Step 6 - Train first classifier | Train a baseline classifier and save the model + label encoder. |
| Step 7 - Evaluate | Generate accuracy, per-class precision/recall and confusion matrix. |
| Step 8 - Build inference function | Connect webcam landmarks to the trained model and phrase mapper. |
| Step 9 - Build speech layer | Connect microphone input to speech recognition and transcript output. |
| Step 10 - Add TTS | Convert recognized phrase / reply into audio. |
| Step 11 - Integrate UI | Connect all modules through Streamlit with clear state and errors. |
| Step 12 - Run end-to-end tests | Test realistic conversation sequences, not only isolated functions. |
| Step 13 - Freeze demo build | Tag the last known-good version in Git and keep a backup path for the demo. |

# 16. Testing and Evaluation Plan

## 16.1 Functional Tests

| Test | Pass Condition |
| --- | --- |
| Camera opens | Webcam frames are available to the application. |
| Hand detected | Landmarks are extracted for a visible hand. |
| Known sign recognized | Correct label is predicted within the selected test set. |
| Unknown / poor input | System does not confidently invent a label. |
| Speech captured | Microphone audio reaches the speech recognition layer. |
| Transcript generated | Recognized text is displayed without crashing. |
| TTS output | The selected phrase can be rendered as playable audio. |
| Mode switching | User can switch modes without restarting the app. |

## 16.2 ML Evaluation

Overall classification accuracy on the held-out test set.

Per-class precision / recall so one dominant class does not hide weaker classes.

Confusion matrix to identify pairs of gestures the model confuses.

Cross-person testing where possible: train on some people and test on another person.

Real-time observation: measure practical latency and stability, not just offline accuracy.

## 16.3 What Not to Claim

Do not say “100% accurate” unless an independently defined test proves it—and even then, qualify the test conditions.

Do not say the system translates all sign language when the MVP recognizes a limited vocabulary.

Do not claim accessibility for every disability based only on the existence of voice and visual features.

# 17. Demo-Ready Flow

## 17.1 3-Minute Technical Demonstration

1. Open Neuralbridge home screen and select Sign/Gesture mode.

2. Show the camera feed and perform a supported gesture.

3. Point out the detected label and generated phrase.

4. Trigger audio output so the hearing user can hear the same phrase.

5. Switch to Speech-to-Text mode.

6. Speak a short reply; show the transcript appearing on screen.

7. Switch to Voice-First mode and demonstrate spoken input followed by spoken output.

8. Briefly show the data/model structure if evaluators ask how the AI component was trained.

## 17.2 Demo Success Condition

The demo is “ready” when one complete conversation loop works repeatedly on the same machine, the app gives understandable feedback when recognition fails, and the team can explain exactly what data was used, what model is running, what the MVP covers, and what it does not cover.

# 18. Failure Handling and Limitations

| Failure | Required Handling |
| --- | --- |
| No camera permission | Show a direct instruction to allow camera access; keep the rest of the app usable. |
| No hand detected | Show “Move your hand into the camera frame.” |
| Multiple hands / clutter | Restrict the MVP to one visible hand or define which hand is expected. |
| Low confidence | Ask user to retry instead of producing a confident spoken message. |
| Speech model failure | Show a clear transcription error and allow another recording. |
| No TTS engine / audio issue | Keep the recognized text visible so communication still works visually. |
| Network dependence | Prefer local processing where practical and clearly document any component that requires internet. |

## 18.1 Known Technical Limitations

Camera-based recognition can degrade under poor lighting, occlusion and unusual hand orientation.

A small custom dataset cannot represent all users or all sign variations.

Speech recognition quality depends on language, accent, noise and microphone quality.

Text-to-speech voices depend on the operating system and installed voice engine when using local TTS.

# 19. Sustainability / Social Impact

The strongest sustainability connection is social inclusion: the project is designed to reduce a communication barrier by connecting different communication modes through assistive technology. The sustainability story should remain tied to a measurable accessibility outcome rather than vague claims about “AI for good.”

| Impact Area | Project Link | Possible Evidence |
| --- | --- | --- |
| Inclusive communication | Creates a bridge between visual and spoken communication. | Successful two-way conversation test. |
| Accessibility | Provides text and audio output paths. | Mode-specific user testing. |
| Digital inclusion | Uses common webcam/microphone hardware instead of specialized devices for the MVP. | Works on a standard laptop. |
| Scalability of data | Label-based design allows new phrases/classes to be added later. | Add a new class without redesigning the whole app. |

# 20. Security, Privacy and Accessibility

Do not store webcam frames or audio by default unless the user explicitly needs them for dataset creation or testing.

Keep training data separate from live user sessions.

Use clear permission messages for camera and microphone access.

Do not expose API keys in GitHub; use environment variables / secrets management.

Keep critical results available as text even when audio output is unavailable.

Use large readable labels, explicit mode names and simple error messages in the UI.

# 21. Ten-Day Build Roadmap

| Date / Day | Primary Build Goal |
| --- | --- |
| 28 Sep - Day 5 | Freeze MVP scope; finalize label candidates; create repo structure and data schema. |
| 29 Sep - Day 6 | Build data-collection pipeline; start sign/gesture capture; initialize phrase map. |
| 30 Sep - Day 7 | Finish first dataset; preprocess; train baseline classifier; inspect confusion matrix. |
| 1 Oct - Day 8 | Integrate real-time camera inference and confidence handling. |
| 2 Oct - Day 9 | Integrate speech-to-text and transcript UI. |
| 3 Oct - Day 10 | Integrate TTS and voice-first flow. |
| 4 Oct - Day 11 | End-to-end conversation test; fix crashes and state bugs. |
| 5 Oct - Day 12 | Cross-person / cross-condition test; improve weak classes. |
| 6 Oct - Day 13 | Freeze model and dependencies; add setup instructions and fallback behavior. |
| 7 Oct - Day 14 | Full final rehearsal of the technical demo; keep the presentation work separate. |
| 8–10 Oct | Online evaluation window: use the frozen, known-good build and avoid last-minute architectural changes. |

# 22. Definition of Done

Neuralbridge should be considered technically demo-ready only when all of the following are true:

The app launches from a clean environment using documented setup steps.

The camera can capture supported gesture classes and produce a result.

The model and label mapping are saved and loaded without retraining at every app start.

Low-confidence predictions are handled safely.

Speech input produces a visible transcript.

Text can be converted to audio when TTS is enabled.

The three communication modes can be demonstrated without manually editing code between steps.

The training/test split and evaluation results are documented.

The repository contains the code, requirements, README, model files or model-download instructions, and data documentation needed for reproducibility.

At least one backup path exists in case live recognition fails during the demonstration.

# 23. Quick Team Reference

| Question | One-Sentence Answer |
| --- | --- |
| What is Neuralbridge? | A multimodal AI communication bridge that converts selected sign/gesture inputs and spoken inputs into accessible outputs. |
| What problem are we solving? | People using different communication modes may not understand each other in real time. |
| Why AI? | AI lets the system interpret visual hand information and speech instead of requiring the user to manually type every message. |
| What data do we use? | Structured hand-landmark samples for selected gesture/sign labels, plus recorded speech clips for testing the speech pipeline. |
| What is the output? | Text, speech, or both depending on the communication mode. |
| What is the MVP limitation? | It recognizes a predefined, tested vocabulary rather than unrestricted sign language. |
| What proves the project works? | A repeatable end-to-end communication loop with documented model evaluation and speech transcription. |

# 24. Sources

The implementation plan below uses official or primary documentation where available. URLs are included so the team can verify APIs, input/output behavior and data references while building.

Indian Sign Language Research and Training Centre (ISLRTC) FAQ - ISL Dictionary access: https://islrtc.nic.in/faq/ — Government of India source describing where the ISL Dictionary can be accessed.

Streamlit documentation - st.audio_input: https://docs.streamlit.io/develop/api-reference/widgets/st.audio_input — Current microphone input widget documentation.

Streamlit documentation - st.audio: https://docs.streamlit.io/develop/api-reference/media/st.audio — Current audio playback documentation.

OpenAI Whisper GitHub repository: https://github.com/openai/whisper — Primary repository and technical description for the Whisper speech recognition model.

Google AI Edge / MediaPipe documentation: https://ai.google.dev/edge/mediapipe/solutions/vision — Official landing area for MediaPipe vision solutions; verify the exact hand-landmark API used by the implementation.

Document note: This is a build document, not a claim that every component has already been implemented. “Recommended” stack choices can be changed if an implemented module proves more stable during testing.